Mira: AI-Powered Project Intelligence Assistant

Assignment Q&A | Nexora Pvt. Ltd. | June 2026

# Q1: Ideation (15 Points)

Identify 2-3 use cases where AI agents can increase PM / TPM productivity at Nexora. For each: pain point, agentic solution, inputs / outputs, 3 success metrics, and knowledge base needed.

## Use Case 1: Automated Project Intelligence (Mira)

Pain Point

Nexora PMs spend 3 to 4 hours manually creating project plans from high-level descriptions, 1 to 2 hours compiling weekly status reports from task boards and produce inconsistent risk assessments across projects. With only a few team members managing multiple simultaneous engagements, this manual overhead directly reduces capacity for higher-value strategic work.

Agentic Solution

Mira is an AI-powered project intelligence assistant that automates project planning, risk assessment, status reporting, and stakeholder communications. A PM sends a natural language message via Telegram and receives structured, data-grounded outputs within seconds. The system handles single and combined queries simultaneously, eliminating the need to switch between tools or manually compile data from multiple sources.

Inputs and Outputs

| Input | Output |
| --- | --- |
| Natural language query via Telegram (e.g., generate a project plan) | Structured project plan with all phases, milestones, and success criteria |
| Sprint reference (e.g., status report for Sprint 3) | Formatted status report with task counts, in-progress table, overdue alerts |
| Risk query (e.g., what are the top risks) | Categorised risk matrix with impacts and mitigation strategies |
| Stakeholder request (e.g., sprint 2 update) | Executive email under 250 words sent automatically to designated address |
| Combined query (e.g., plan and risks) | All requested sections in a single structured response |

Success Metrics

- Time saved per PM per week: target 15 to 20 hours reduction in manual reporting and planning work

- Output groundedness: 100% of generated plans and risks traceable to source project data, zero hallucinations

- Adoption rate: target 80% of eligible queries handled by Mira within 3 months of rollout, measured by Telegram interaction volume

Knowledge Base Required

- Project description files (scope, goals, approach)

- Timeline CSV with phases, activities, and milestones

- Risk matrix CSV with categorised risks, impacts, and mitigations

- Task board exports (Kanban CSV or Jira/Trello API integration)

- Sprint data for stakeholder communications

## Use Case 2: Automated Client Onboarding Intelligence

Pain Point

When Nexora wins a new client engagement, PMs spend 4 to 6 hours creating an initial project charter, stakeholder map, and risk register from scratch. There is no standardised process, so the quality and completeness of these documents vary significantly across project managers and client types. New PMs in particular struggle with this and rely heavily on senior colleagues.

Agentic Solution

An AI onboarding agent that ingests a client brief or SOW document and automatically generates a structured project charter, initial risk register, and stakeholder communication plan. The agent extracts stated requirements, identifies implicit assumptions, flags gaps in the brief, and produces submission-ready documents in Nexora standard format. A human reviews and approves before any document is shared with the client.

Inputs and Outputs

| Input | Output |
| --- | --- |
| Client brief or Statement of Work (PDF or text) | Draft project charter with vision, scope, objectives, and constraints |
| Client brief | Initial risk register with categorised risks specific to the engagement |
| Client brief + Nexora team structure | Stakeholder map with roles, responsibilities, and communication cadence |
| Gap in brief identified by agent | List of clarification questions to send to client before kickoff |

Success Metrics

- Charter creation time - reduce from 4 to 6 hours to under 30 minutes of PM review and refinement

- Document completeness - target 90% of required charter sections populated on first generation without manual additions

- Gap detection accuracy - percentage of real gaps in client briefs correctly identified and flagged before kickoff

Knowledge Base Required

- Nexora project charter template and standards

- Historical client briefs and completed charters for pattern learning

- Nexora risk taxonomy and standard mitigation library

- Industry-specific knowledge base for logistics, fintech, retail, and other key client sectors

## Use Case 3: Meeting Intelligence and Action Tracking

Pain Point

Nexora PMs attend 8 to 12 meetings per week across multiple client projects. Post-meeting follow-up, including writing up minutes, extracting action items, updating project trackers, and sending summaries to stakeholders, takes 30 to 45 minutes per meeting. Action items frequently fall through the cracks because they are buried in meeting notes rather than integrated into project tracking systems.

Agentic Solution

An AI meeting intelligence agent that processes meeting transcripts or recordings and automatically generates structured meeting minutes, extracts action items with owners and deadlines, updates the relevant project task board, and sends a formatted summary to all attendees. The agent distinguishes between decisions made, actions assigned, and items deferred, and cross-references actions against existing project risks and milestones.

Inputs and Outputs

| Input | Output |
| --- | --- |
| Meeting transcript or audio recording | Structured meeting minutes with decisions, actions, and deferred items |
| Transcript + existing task board | Updated task board with new action items added to correct sprint |
| Transcript + stakeholder list | Formatted summary email sent to all attendees automatically |
| Transcript + project risks | Flag if any meeting discussion raises new risk or escalates existing one |

Success Metrics

- Post-meeting processing time - reduce from 30 to 45 minutes to under 5 minutes of PM review and approval

- Action item capture rate - percentage of action items in transcript correctly extracted and added to task board

- Staleness rate - percentage of action items that remain open past their deadline without escalation, target reduction of 40%

Knowledge Base Required

- Meeting transcription tool or API integration (Otter.ai, Teams, Zoom)

- Project task board integration (Jira, Trello, or n8n task board CSV)

- Stakeholder directory with email addresses and project roles

- Nexora meeting minutes template and communication standards

# Q2: Build Mira (45 Points)

The architecture writeup submitted alongside this document covers the full Q2 requirements in detail across 11 sections: problem summary, architecture overview, tool selection rationale, orchestration pattern, system design, cost analysis, evaluation strategy, n8n integration challenges, testing observations and prompt engineering findings, known limitations, and reflection.

Key Q2 highlights:

- Architecture: Chat Trigger (Telegram) > native n8n OpenAI node (gpt-4o) > If Email Needed > Gmail/Final Output > Langfuse. 7 nodes total. Fully linear, no parallel paths.

- Core capabilities: Project Plan Generation, Risk Assessment, Weekly Status Report. All three implemented and tested.

- Extended capability: Stakeholder Update Generator for Sprint 2 and Sprint 3. Implemented and tested.

- Observability: Langfuse (US region) connected. Single trace per interaction capturing input, output, model, and intent metadata.

- Baseline testing: 14 tests all passing. Zero hallucinations. Two additional extended tests (T13, T14) also passing.

- Cost: approximately .50 per user per month at 7 queries per day on gpt-4o pricing.

# Q3: Program Charter (25 Points)

## Program Vision

Mira will become the standard project intelligence layer for all Nexora client engagements, eliminating manual overhead in planning, reporting, and stakeholder communication. Within 12 months, every Nexora PM will have a personalised AI assistant that knows their active projects and can generate submission-ready outputs in seconds rather than hours.

## Scope

In Scope

- Project plan generation from high-level descriptions and timeline data

- Risk assessment generation from structured risk data

- Weekly status reporting from task board exports

- Stakeholder update email generation for active sprints

- Milestone tracking and alerts

- Telegram bot interface for all interactions

- Gmail integration for long-form report delivery

- Langfuse observability for all interactions

Out of Scope (Phase 1)

- Real-time integration with Jira, Trello, or other live project management tools

- Multi-project support (single project per workflow instance)

- Fine-tuning of models on Nexora-specific data

- Voice interface or mobile app

- Client-facing access (internal use only in Phase 1)

## Success Criteria

| Criteria | Target | Measurement Method |
| --- | --- | --- |
| PM time saved per week | 15 to 20 hours per PM | Time tracking before and after rollout |
| Output groundedness | 100% of outputs traceable to source data | Manual audit of 20 random outputs per month |
| Hallucination rate | Less than 1% of responses | Langfuse trace review and PM feedback |
| Adoption rate | 80% of queries handled by Mira within 3 months | Telegram interaction volume vs manual report count |
| PM satisfaction | Net Promoter Score above 50 | Monthly survey of 5 PM users |
| Response time | Under 15 seconds per query | Langfuse latency tracking |

## Programme Timeline

| Phase | Duration | Key Activities | Deliverables |
| --- | --- | --- | --- |
| Phase 1: Build and Test | Weeks 1-4 | Core capabilities, baseline testing, observability | Working Mira v8, 14 baseline tests passing, Langfuse connected |
| Phase 2: Internal Pilot | Weeks 5-8 | Rollout to 2 PMs on live project, collect feedback | Pilot report, prompt refinements, v8.1 release |
| Phase 3: Team Rollout | Weeks 9-16 | Expand to all 5 PMs, training sessions, documentation | Full team adoption, GitHub repository, user guide |
| Phase 4: Enhancement | Weeks 17-24 | Live API integrations, multi-project support, RAG | v9 with live data ingestion, reduced token costs |

## Programme Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Model hallucination on new project data | Low | High | Data grounding architecture, all outputs reviewed before sharing externally |
| n8n platform limitations at scale | Medium | Medium | Document workarounds, plan migration to self-hosted n8n or higher tier |
| OpenAI API cost overrun | Low | Medium | Monthly cost monitoring, RAG implementation to reduce token usage in Phase 4 |
| PM resistance to AI-generated outputs | Medium | High | Human-in-the-loop review for all client-facing documents in Phase 1 and 2 |
| Project data sensitivity | Medium | High | Review OpenAI data processing terms, consider self-hosted model for sensitive clients |
| Telegram platform dependency | Low | Medium | Architecture is trigger-agnostic; Slack or email trigger can replace Telegram with minimal change |

## Stakeholders

| Stakeholder | Role | Interest | Engagement |
| --- | --- | --- | --- |
| Nexora CTO | Executive Sponsor | Strategic AI adoption, cost efficiency | Monthly steering update |
| Nexora PMs/TPMs (x5) | Primary Users | Time savings, output quality, ease of use | Weekly feedback sessions during pilot |
| ABCDE Ltd. (Client) | Indirect Beneficiary | Consistent, accurate project communications | Not directly engaged in Phase 1 |
| Nexora Data Team | Technical Support | Data quality, CSV maintenance, API integrations | As needed for data pipeline work |
| Legal/Compliance | Risk Oversight | Data privacy, OpenAI terms compliance | Review before any client data is processed |

## Decision-Making Framework

- Prompt changes: PM lead decides unilaterally. Document change and retest affected baseline cases.

- Model changes: PM lead decides with CTO awareness. Requires rerunning full baseline test suite before deployment.

- Architecture changes: PM lead proposes, CTO approves. Requires full regression test and version bump.

- New capability additions: PM lead proposes, pilot users validate, CTO approves for team rollout.

- Data privacy decisions: Legal and CTO joint decision. Blocking decision for any new data type or client.

## Rollout Plan

Week 1 to 2: Preparation

- Finalise workflow and complete all submission deliverables

- Set up GitHub repository with workflow JSON, README, and screenshots

- Document system prompt and credential management procedures

Week 3 to 4: Internal Testing

- Two PMs test Mira on active project data

- Collect feedback on output quality, response time, and usability

- Identify prompt refinements and implement as minor versions

Week 5 to 8: Pilot Rollout

- Expand to all five PMs with onboarding session

- Establish weekly Langfuse trace review process

- Create user guide and FAQ document

Week 9 onwards: Live Operation

- Mira in active use for all ABCDE Ltd. project queries

- Monthly cost review against 7.50 per month target

- Quarterly capability review and enhancement planning

# Q4: Reflection and Next Steps (15 Points)

## Trace Findings from Langfuse

Langfuse was connected from v8 onwards. Traces were reviewed after each test run to identify failure patterns and verify output quality. Key findings from trace analysis:

- Combined queries consistently produced longer outputs (1,800 to 2,200 tokens) compared to single-intent queries (400 to 800 tokens). This is expected and confirms the model is generating all requested sections rather than truncating.

- The total token cost per run varies significantly by query type. Status reports with full task board data are the most expensive at approximately /bin/sh.057 per run. Risk assessments are the cheapest at approximately /bin/sh.038 per run.

- Traces showed that vague inputs (T2, T4, T6, T9) consume significantly fewer tokens than detailed inputs because the model returns a short refusal rather than a full generation. This is the correct behaviour and confirms the hallucination guardrails are working.

- Response latency averaged 8 to 12 seconds for single-intent queries and 14 to 18 seconds for three-intent combined queries. Both are within the 15-second target for single queries; combined queries slightly exceed it.

## Improvement Plan

Immediate (before production rollout)

- Replace hardcoded Langfuse credentials with environment variables on a self-hosted n8n instance or paid plan

- Add a message queue for Telegram to handle concurrent users without race conditions

- Implement sprint auto-detection so the model identifies which sprint to report on from context rather than requiring explicit sprint number

Short Term (1 to 3 months)

- Implement RAG to retrieve only relevant project sections based on the query, reducing input tokens from 15,000 to approximately 4,000 to 5,000 per run

- Add live Jira or Trello API integration to replace static CSV data, making task counts always current

- Extend to all sprints dynamically rather than Sprint 2 and Sprint 3 hardcoded

Medium Term (3 to 6 months)

- Multi-project support: allow PMs to query across multiple active client projects from a single Mira instance

- Fine-tune a smaller model on Nexora project data to reduce cost while maintaining quality for the most common query types

- Add Telegram inline buttons for common queries so PMs can trigger reports with a single tap rather than typing

## Fine-Tuning Connection

The evaluation loop established during testing directly informs fine-tuning strategy. The baseline test results identify which query types are most prone to failure. For Mira, the two best fine-tuning candidates are:

- Status Reporter: gpt-4o-mini miscategorized task statuses by reading task names rather than the status column. A fine-tuned model trained on 15 to 20 correct examples of status-column-only reading would allow reverting from gpt-4o to gpt-4o-mini for status reporting, reducing cost by approximately 80 percent for that query type.

- Vague Input Handling: the refusal responses for vague inputs (T2, T4, T6, T9) are currently generated by the main model. A fine-tuned classifier could detect vague inputs before they reach the main model, saving the cost of a full OpenAI call for queries that will always return a refusal.

Training data for both use cases can be generated from the existing baseline test results, which provide input/output pairs for both correct handling and vague input refusals.

## Privacy Considerations

Mira currently sends all project data to OpenAI's API for processing. This includes project descriptions, task board data with assignee names, risk assessments, and sprint content. For the ABCDE Ltd. engagement this is acceptable because the data is not personally identifiable and ABCDE Ltd. has been informed of the AI tooling being used.

For production rollout to sensitive client engagements, the following steps are required before deployment:

- Review OpenAI Enterprise API terms regarding data retention and processing. OpenAI Enterprise API does not use submitted data for model training by default.

- Add a data classification check: if a project is tagged as confidential or contains personally identifiable information, route to a self-hosted model rather than OpenAI API.

- Implement data minimization - use RAG to send only the relevant project sections per query rather than the full dataset, reducing the volume of client data transmitted to third-party APIs.

- Document the data flow for client contracts: clearly state that AI tooling is used for internal PM productivity and specify which data types are processed.

## Rollout Plan for 10 PMs/TPMs

| Week | Activity | Owner | Success Criteria |
| --- | --- | --- | --- |
| 1 | Technical setup: deploy Mira on n8n, connect credentials, test end to end | PM Lead | All 14 baseline tests passing on production instance |
| 2 | Onboarding session for first 3 PMs: Telegram setup, capability demo, Q&A | PM Lead | 3 PMs able to query Mira independently |
| 3 to 4 | Supervised pilot: 3 PMs use Mira on live projects, PM Lead reviews outputs daily | PM Lead | Zero hallucinations in pilot outputs, PM satisfaction above 7 out of 10 |
| 5 | Onboarding session for remaining 7 PMs | PM Lead | 10 PMs connected and able to use Mira |
| 6 to 8 | Unsupervised use with weekly check-in, Langfuse trace review each Friday | PM Lead | Adoption rate above 50%, response time under 15 seconds |
| 9 to 12 | Full operation, monthly cost review, quarterly capability enhancement | PM Lead + CTO | Monthly cost under 5 for 10 users, NPS above 50 |

Total estimated monthly cost for 10 PMs at 7 queries per day - approximately 5 per month. This compares favourably to the estimated 150 to 200 hours of manual PM time saved per month across the team, valued at well over 5,000 per month at Nexora billing rates.